GITHUB ADVANCED SECURITY

AI AGENT

Project Planning & Architecture Document

Version 1.0  |  March 2026  |  CONFIDENTIAL

| Document Status | Draft — Pending Review |
| --- | --- |
| Prepared For | Internal Engineering Team |
| Technology | Python 3.10+, GitHub API, Ollama / LLM |
| POC Mode | Terminal-first, GUI planned for future |

# 1. Executive Summary

The GitHub Advanced Security AI Agent (GHAS-Agent) is a Python-based intelligent automation tool designed to help security engineers, DevSecOps teams, and CISOs gain deep, actionable insight into their GitHub Enterprise organization's security posture. The agent connects to the GitHub API to collect Dependabot, Code Scanning, and Secret Scanning alerts at both organization and repository level, and feeds that data through a configurable Large Language Model (LLM) to produce human-readable analysis, prioritization, and remediation guidance.

The initial Proof-of-Concept (POC) operates entirely from the terminal, eliminating GUI complexity, and leverages a locally-hosted Ollama model so that no paid API key is required. The architecture is designed to be modular and extensible: cloud LLM providers (Claude, OpenAI, GitHub Copilot), additional security modules, and a future web-based GUI can all be plugged in without changing the core data pipeline.

## 1.1 Key Goals

| # | Goal | Success Metric |
| --- | --- | --- |
| G1 | Retrieve all GHAS alerts via GitHub API | 100% of Dependabot, Code Scan, Secret Scan alerts fetched per org/repo |
| G2 | LLM-powered analysis and natural language output | User can query in plain English and receive structured answers |
| G3 | Zero-cost local LLM via Ollama for POC | Ollama model runs on dev laptop, no paid keys needed |
| G4 | Multi-format output (text, PDF, HTML, Excel) | Output rendered correctly in all 4 formats on demand |
| G5 | Pluggable LLM providers | Switching between Ollama/Claude/OpenAI requires only config change |
| G6 | Extensible module system | New modules added without modifying existing code |

# 2. Scope & Boundaries

## 2.1 In Scope — POC (Phase 1)

- GitHub Enterprise REST API integration for security alert collection

- Organization-level and Repository-level alert views

- Dependabot alerts: open, dismissed, fixed — with CVE/CVSS metadata

- Code scanning alerts: severity, rule, tool, branch, state

- Secret scanning alerts: secret type, state, push protection bypass

- Claude API Key integration.

- Ollama local LLM integration as the default AI provider

- Terminal-based interactive prompt (chat loop)

- Output rendering: plain text, PDF, HTML, Excel (XLSX)

- 6 core AI Modules (detailed in Section 5)

- Configuration via .env file (GitHub token, LLM settings)

## 2.2 Out of Scope — POC (deferred to Phase 2+)

- Web-based GUI / dashboard

- Auto-PR generation for code remediation (Module 2 — Phase 2)

- GitHub Actions workflow file analysis (Module 5 — Phase 2)

- Real-time webhook listener for live alert streaming

- Multi-tenant / SaaS deployment

- SSO / RBAC access control for the agent itself

## 2.3 Future Extension Points (Phase 2+)

| Extension | Description | Phase |
| --- | --- | --- |
| GUI Dashboard | Streamlit or FastAPI + React web interface | Phase 2 |
| Cloud LLMs | Claude API, OpenAI GPT-4o, GitHub Copilot | Phase 2 |
| Auto-PR Remediation | AI creates GitHub PRs with code fixes | Phase 2 |
| Workflow Analyzer | YAML CI/CD pipeline security scanner | Phase 2 |
| Risk Prediction | ML-based predictive risk scoring | Phase 3 |
| Slack / Teams Bot | Push security summaries to chat channels | Phase 3 |

# 3. System Architecture

## 3.1 High-Level Component Overview

The system is organized into four horizontal layers, each with well-defined interfaces:

| Layer | Components & Responsibility |
| --- | --- |
| Layer 1: Data | GitHub API Client — fetches all security alert data from GitHub Enterprise REST API v3. Handles pagination, rate limiting, and token auth. |
| Layer 2: Processing | Alert Aggregator — normalizes raw JSON into domain objects. Module Engine — routes user intent to the correct AI module (Modules 1-6). |
| Layer 3: AI / LLM | LLM Adapter (abstraction) — Ollama (local), Claude, OpenAI, Copilot all implement the same interface. Prompt Builder — constructs structured prompts per module. |
| Layer 4: Output | Output Renderer — takes AI response and formats as: plain text (terminal), PDF (reportlab), HTML (jinja2 template), Excel (openpyxl). |

## 3.2 Folder Structure

The recommended project folder layout is shown below. The modules/ directory is the key extensibility point — dropping a new Python file there registers a new module automatically.

| Path | Purpose |
| --- | --- |
| ghas_agent/ | Root package |
| github/ | GitHub API client, pagination, rate-limit handler |
| modules/ | One file per AI module (triage, remediation, query, risk, workflow, narrator) |
| llm/ | LLM adapter: base class + Ollama, OpenAI, Claude, Copilot implementations |
| output/ | Renderers: text, pdf, html, excel |
| prompts/ | Jinja2 prompt templates per module |
| cli/ | Terminal chat loop, argument parsing |
| config.py | Loads .env, validates settings, exposes config singleton |
| models.py | Pydantic data models for alerts, repos, orgs |
| tests/ | Unit + integration tests (pytest) |
| .env.example | Template for user configuration (never commit .env) |
| requirements.txt | All Python dependencies pinned |
| README.md | Setup, usage, module documentation |

## 3.3 LLM Provider Architecture

All LLM providers implement a single abstract base class (LLMAdapter). This means the agent code never changes — only the configuration .env file does.

| Provider | Cost | Setup Required | Recommended Use |
| --- | --- | --- | --- |
| Ollama (local) | FREE | Install Ollama + pull model (e.g. llama3, mistral) | POC, air-gapped, cost-free development |
| Claude (Anthropic) | Paid API key | ANTHROPIC_API_KEY in .env | Best analysis quality, production use |
| OpenAI | Paid API key | OPENAI_API_KEY in .env | GPT-4o for broad capability |
| GitHub Copilot | Subscription | COPILOT_TOKEN in .env | Tight GitHub integration |

### Ollama Setup (Zero-Cost Local LLM)

- Install Ollama from https://ollama.ai (macOS, Linux, Windows WSL2)

- Pull a model: ollama pull llama3  OR  ollama pull mistral  OR  ollama pull codellama

- Ollama auto-starts a local API server at http://localhost:11434

- Set LLM_PROVIDER=ollama and OLLAMA_MODEL=llama3 in your .env file

- No API key, no internet needed, no cost — runs entirely on your laptop

Recommended models for this use case: llama3:8b (fast, good reasoning), codellama:13b (better code analysis), mistral:7b (balanced).

# 4. GitHub API Integration

## 4.1 Authentication

A GitHub Personal Access Token (PAT) or GitHub App token is required. For GitHub Enterprise, use a Fine-Grained PAT or Classic PAT with the permissions listed below. Store the token in the .env file — never commit it to source control.

| GitHub Permission Scope | Type | Required For |
| --- | --- | --- |
| security_events (read) | Repository | Code scanning & secret scanning alerts |
| repo (read) | Repository | Repository metadata, list repos in org |
| read:org | Organization | Organization-level alert APIs |
| read:enterprise | Enterprise | Enterprise-wide security overview |
| dependabot_alerts (read) | Repository | Dependabot vulnerability alerts |

## 4.2 Data Sources — API Endpoints

| Data Category | GitHub API Endpoint | Level |
| --- | --- | --- |
| Dependabot Alerts | GET /orgs/{org}/dependabot/alerts | Organization |
| Dependabot Alerts | GET /repos/{owner}/{repo}/dependabot/alerts | Repository |
| Code Scanning Alerts | GET /orgs/{org}/code-scanning/alerts | Organization |
| Code Scanning Alerts | GET /repos/{owner}/{repo}/code-scanning/alerts | Repository |
| Secret Scanning Alerts | GET /orgs/{org}/secret-scanning/alerts | Organization |
| Secret Scanning Alerts | GET /repos/{owner}/{repo}/secret-scanning/alerts | Repository |
| Repository List | GET /orgs/{org}/repos | Organization |
| Org Security Overview | GET /orgs/{org}/security-overview (GHE) | Organization |

## 4.3 Pagination & Rate Limiting Strategy

- All list endpoints paginate at 100 items/page — the client must loop until no next page link

- GitHub Enterprise rate limit: 5000 requests/hour for PAT; 15000 for GitHub App

- The client will implement exponential back-off with jitter on HTTP 429/403 responses

- Local caching (SQLite or JSON flat files) will store fetched data to avoid re-fetching on every query

- Cache TTL configurable via .env (default: 30 minutes)

# 5. AI Module Design (6 Core Modules)

All 6 modules are based on the specifications you drafted. Each module is an independent Python class that receives alert data + user prompt and returns an AI-generated response. Modules can be called individually or chained.

## Module 1: AI Alert Triage & Prioritization

| Attribute | Detail |
| --- | --- |
| Problem Solved | Large orgs have 1000+ alerts — teams are overwhelmed and cannot determine what needs fixing right now vs. what can wait. |
| AI Input | Full alert list with metadata: repo visibility, CVSS score, fix availability, EPSS score, exploit chain detection, business impact tags |
| AI Output | Ranked, deduplicated, contextualized alert list with AI-generated priority explanation per alert. Outputs: numbered list or table. |
| Key AI Factors | Repo public/private, reachability, dependant services, fix availability, EPSS-style exploit likelihood, false positive detection, attack chain correlation, business impact |
| Phase | Phase 1 (POC) |

## Module 2: AI Code Remediation Generator

| Attribute | Detail |
| --- | --- |
| Problem Solved | Generic security alerts don't explain HOW to fix the issue in the specific codebase — developers need context-aware, repo-specific guidance. |
| AI Input | Alert details + vulnerable code snippet (fetched from repo via Contents API) + repo language/framework context |
| AI Output — Phase 1 | Natural language fix explanation + code diff suggestion displayed in terminal |
| AI Output — Phase 2 | Automated Pull Request creation with AI-written fix, inline comments, and test suggestions |
| Phase | Phase 1: Advisory output ¦ Phase 2: Auto-PR creation |

## Module 3: Natural Language Security Query Engine

| Attribute | Detail |
| --- | --- |
| Problem Solved | Security questions require manual data correlation across many repos. A CISO should be able to ask a plain-English question and get an immediate answer. |
| AI Input | User natural language query + cached alert dataset + repo/org metadata |
| Example Queries | "Which repos have critical unfixed vulnerabilities?" ¦ "Show me all repos where Dependabot is disabled" ¦ "Are any public repos using hardcoded secrets?" ¦ "Generate a board-ready security report" |
| AI Output | Structured answer with supporting data, table or narrative form depending on output format selected |
| Phase | Phase 1 (POC) — Core module, primary chat interface |

## Module 4: AI Risk Prediction Engine

| Attribute | Detail |
| --- | --- |
| Problem Solved | Security is reactive — issues are found only after they exist. This module shifts to proactive risk detection by identifying risk patterns before they become incidents. |
| AI Input | Historical alert trends, repo change velocity, contributor patterns, branch protection status, scanning enablement gaps, supply chain patterns |
| AI Output | Predictive risk scores per repo/org with explanations: "Repo X has rapid dependency changes — vulnerability likely soon" |
| Phase | Phase 1: Pattern-based heuristics ¦ Phase 3: ML-based prediction model |

## Module 5: AI GitHub Actions Workflow Analyzer

| Attribute | Detail |
| --- | --- |
| Problem Solved | Workflow YAML files are complex and error-prone from a security standpoint. Common issues (script injection, overly broad permissions, pull_request_target misuse) are hard to spot manually. |
| AI Input | Workflow YAML content fetched from .github/workflows/ directory via GitHub Contents API |
| AI Output | Annotated analysis: identified risks with developer-friendly explanations + suggested secure workflow alternative |
| Phase | Phase 2 (post-POC) |

## Module 6: AI Security Posture Narrator

| Attribute | Detail |
| --- | --- |
| Problem Solved | Dashboards show numbers — leadership needs narrative stories with business context that explain what the numbers mean and what action is needed. |
| AI Input | Full org security snapshot: alert counts by severity/type/repo, trend data, compliance posture, top risk areas |
| AI Output | Human-readable narrative: weekly summary, trend analysis, risk narrative, compliance status, executive summary. Available in all output formats. |
| Phase | Phase 1 (POC) — Key deliverable for stakeholder reporting |

# 6. Output Format Design

The Output Renderer layer accepts the AI module's response and formats it on demand. The user selects format via a command-line flag or inline prompt instruction.

| Format | Library | Best For | CLI Flag |
| --- | --- | --- | --- |
| Plain Text | Built-in (print) | Quick terminal inspection, piping | --output text (default) |
| PDF | reportlab / weasyprint | Formal reports, audit evidence | --output pdf |
| HTML | Jinja2 template | Shareable browser report, email | --output html |
| Excel (XLSX) | openpyxl | Data analysis, sorting, filtering | --output excel |

Output file name pattern: ghas_report_<timestamp>.<ext>. The output directory is configurable in .env (default: ./reports/).

# 7. Technology Stack

| Category | Technology | Justification |
| --- | --- | --- |
| Language | Python 3.10+ | User preference; rich ecosystem for API, AI, and output libs |
| GitHub API Client | PyGitHub / httpx | PyGitHub for high-level abstraction; httpx for raw REST when needed |
| Local LLM | Ollama + ollama-python | Zero-cost local inference; easy model switching |
| Cloud LLM | anthropic / openai SDKs | Official SDKs, well-maintained, future Phase 2 |
| Data Models | Pydantic v2 | Strict type safety for API responses, easy serialization |
| Prompt Templates | Jinja2 | Separates prompt logic from code; easy to tune prompts |
| CLI Interface | Click + Rich | Click for args/commands; Rich for colored terminal output |
| Local Cache | SQLite (via sqlite3) | Simple, zero-dependency local alert cache |
| Config Management | python-dotenv | Standard .env pattern; secure, no hardcoded secrets |
| PDF Output | reportlab / weasyprint | Reportlab for programmatic PDF; weasyprint for HTML-to-PDF |
| Excel Output | openpyxl | Mature XLSX library, supports formatting and multiple sheets |
| HTML Output | Jinja2 templates | Reuses existing template engine; clean HTML with CSS |
| Testing | pytest + responses | pytest for unit tests; responses lib to mock GitHub API calls |
| Future: GUI | Streamlit or FastAPI+React | Streamlit for rapid prototype GUI; FastAPI for production API |

# 8. Implementation Phases & Milestones

## Phase 1 — POC (Terminal, Local LLM, Core Modules)

| # | Task | Deliverable | Effort |
| --- | --- | --- | --- |
| 1.1 | Project scaffold, virtual env, .env config, requirements.txt | Working project skeleton | 0.5 days |
| 1.2 | GitHub API client — auth, list repos, paginated fetch | github/ module with tests | 1 day |
| 1.3 | Dependabot alert fetcher (org + repo level) | Pydantic models + fetch functions | 1 day |
| 1.4 | Code scanning alert fetcher (org + repo level) | Pydantic models + fetch functions | 1 day |
| 1.5 | Secret scanning alert fetcher (org + repo level) | Pydantic models + fetch functions | 0.5 days |
| 1.6 | SQLite local cache layer | Cache module with TTL support | 1 day |
| 1.7 | LLM Adapter base class + Ollama implementation | llm/ module, tested with llama3 | 1 day |
| 1.8 | Module 3: Natural Language Query Engine | Working chat for security queries | 2 days |
| 1.9 | Module 6: Security Posture Narrator | Org-level narrative summary | 1.5 days |
| 1.10 | Module 1: Alert Triage & Prioritization | Ranked alert list with AI explanation | 2 days |
| 1.11 | Output renderers: text, PDF, HTML, Excel | 4 working renderers with --output flag | 2 days |
| 1.12 | Terminal chat loop (CLI) with Rich formatting | Interactive prompt, history, help | 1 day |
| 1.13 | End-to-end integration testing + README | Working POC + documentation | 1 day |

## Phase 2 — Extended Modules + Cloud LLMs

- Add OpenAI, Claude, Copilot LLM adapters

- Module 2: AI Code Remediation — auto-PR generation via GitHub API

- Module 4: Risk Prediction Engine — pattern heuristics

- Module 5: GitHub Actions Workflow Analyzer

- Rate limit handling improvements + retry logic

- Initial Streamlit GUI prototype

## Phase 3 — Production Hardening

- ML-based risk prediction (Module 4 upgrade)

- FastAPI backend + React frontend

- Slack / MS Teams notification integration

- Multi-org support

- RBAC access control layer

# 9. Configuration (.env Reference)

All sensitive credentials and runtime settings live in a .env file. The project ships an .env.example template. Users copy it and fill in their values.

| Variable | Example Value | Description |
| --- | --- | --- |
| GITHUB_TOKEN | ghp_xxxxxxxxxxxx | GitHub PAT with required scopes (see Section 4.1) |
| GITHUB_ENTERPRISE_URL | https://github.mycompany.com | Base URL for GitHub Enterprise (leave blank for github.com) |
| GITHUB_ORG | my-organization | Default organization to query |
| LLM_PROVIDER | ollama | Options: ollama ¦ claude ¦ openai ¦ copilot |
| OLLAMA_BASE_URL | http://localhost:11434 | Ollama local server URL (default port 11434) |
| OLLAMA_MODEL | llama3 | Model name to use with Ollama |
| ANTHROPIC_API_KEY | sk-ant-xxxx (optional) | Only required if LLM_PROVIDER=claude |
| OPENAI_API_KEY | sk-xxxx (optional) | Only required if LLM_PROVIDER=openai |
| CACHE_TTL_MINUTES | 30 | How long to cache GitHub API responses |
| OUTPUT_DIR | ./reports | Directory where report files are saved |
| DEFAULT_OUTPUT_FORMAT | text | Default output: text ¦ pdf ¦ html ¦ excel |
| LOG_LEVEL | INFO | DEBUG ¦ INFO ¦ WARNING ¦ ERROR |

# 10. Security Considerations

## 10.1 Credential Management

- GitHub PAT stored only in .env — never hardcoded or committed to source control

- .env must be in .gitignore from project initialization

- Consider GitHub App instead of PAT for production — more granular, auditable, no user dependency

- Token scopes should be minimum required (principle of least privilege)

## 10.2 Data Privacy

- Alert data may contain sensitive information (secret names, vulnerability details, code snippets)

- Local SQLite cache is stored on disk — ensure machine-level access controls are in place

- When using Ollama (local LLM): data stays entirely on the local machine — no external transmission

- When using cloud LLMs (Claude/OpenAI): alert data is sent to third-party APIs — review your org's data sharing policy before enabling

- PDF/HTML/Excel reports generated locally — treat as sensitive internal documents

## 10.3 Rate Limiting & Fair Use

- Implement back-off to avoid hitting GitHub API rate limits that could affect other tooling in the org

- Cache aggressively — avoid re-fetching data that hasn't changed

- Use conditional requests (ETag / If-Modified-Since) where possible

# 11. Risks & Mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| GitHub API rate limit exhaustion | Medium | Cache layer, exponential back-off, conditional HTTP requests |
| Ollama model quality insufficient for complex analysis | Medium | Test multiple models (llama3, codellama, mistral). Design prompts to be model-agnostic. Fallback to cloud LLM if needed. |
| Sensitive alert data sent to cloud LLM | High | Default to Ollama (local). Document cloud LLM data implications clearly. Add config warning when cloud provider selected. |
| GitHub Enterprise API differences from github.com | Low | Abstract API client to handle base URL. Test against GHE sandbox. Use official REST API v3 only. |
| Scope creep — too many features for POC | Medium | Strictly follow Phase 1 scope. Modules 5 (Workflow) and 2 (Auto-PR) are explicitly deferred to Phase 2. |
| PAT token expiry breaking the agent | Low | Add token validation on startup with clear error message. Document token renewal process in README. |

# 12. Next Steps & Decision Points

## 12.1 Pre-Implementation Decisions Required

| # | Decision | Options / Notes |
| --- | --- | --- |
| D1 | Confirm Ollama model selection for POC | Recommended: llama3:8b (fast) or codellama:13b (better code) |
| D2 | Confirm GitHub token type: Classic PAT vs Fine-Grained PAT vs GitHub App | Fine-Grained PAT recommended for enterprise security |
| D3 | Confirm target GitHub Enterprise base URL | Needed for API client initialization |
| D4 | Module priority order for Phase 1 | Suggested: M3 (Query) -> M6 (Narrator) -> M1 (Triage) -> M2/M4 advisory |
| D5 | Approve planning document — confirm implementation can begin | This document is the gate to Phase 1 implementation |

## 12.2 Immediate Next Actions (Once Plan Approved)

- Install Ollama locally and pull llama3 or codellama model

- Create GitHub Fine-Grained PAT with required security scopes

- Initialize Python project: git init, virtualenv, requirements.txt, .gitignore

- Begin with Task 1.1 — project scaffold (see Section 8, Phase 1 table)

- Validate GitHub API connectivity with a simple repo list query

- Build data fetch layer (Tasks 1.2-1.5) before any AI work

Note: This planning document captures all agreed design decisions. Once you confirm approval, implementation of Phase 1 can begin immediately. All architectural decisions above were designed to be reversible — the modular structure means nothing is a dead end.

GitHub Advanced Security AI Agent  |  Planning Document v1.0  |  Prepared March 2026